PROJECT SCOPE REPORT

GoVan

| Generated | September 22, 2026 |
| --- | --- |
| Platform | web |
| Status | draft |
| Total Hours | 192 |
| Total Cost | $9,600.00 |
| Risk Level | MEDIUM |

## Project Description

# GoVan — AI-Based Smart Transport Coordination System

## Software Idea

GoVan is a smart transportation management platform that helps organizations such as schools, universities, companies, and private fleet operators manage their vehicles, drivers, routes, passengers, bookings, and daily transportation operations from one centralized system.

The main idea is to replace manual transport coordination—such as phone calls, spreadsheets, paper attendance, and informal driver communication—with a digital system that provides real-time information and automated coordination.

GoVan will have separate interfaces for **transport administrators, drivers, passengers/students, and parents/guardians**. Each user will have access to features according to their role.

## What Users Will Do

### 1. P

# Executive Summary

This project involves 4 features and 21 tasks.

## Key Metrics

| Metric | Value |
| --- | --- |
| Total Estimated Hours | 192 hours |
| Total Cost (Expected) | $9,600.00 |
| Total Cost Range | $7,680.00 - $11,520.00 |
| Timeline | 17 working days |
| Complexity Score | 15.0/100 |
| Risk Level | MEDIUM |
| Features | 4 |
| Tasks | 21 |

# Requirements & Features

## Extracted Features (4)

| Feature | Priority | Complexity |
| --- | --- | --- |
| AUTHENTICATION | HIGH | 3/10 |
| PRODUCT_CATALOG | HIGH | 4/10 |
| CART | HIGH | 3/10 |
| PAYMENT | HIGH | 5/10 |

# Team Allocation

| Role | Hours | Tasks | Cost |
| --- | --- | --- | --- |
| Role 1 | 38 | 4 | $1,900.00 |
| Role 3 | 54 | 4 | $2,700.00 |
| Role 6 | 34 | 5 | $1,700.00 |
| Role 2 | 34 | 3 | $1,700.00 |
| Role 10 | 4 | 1 | $200.00 |
| Role 8 | 8 | 1 | $400.00 |
| Role 7 | 16 | 2 | $800.00 |
| Role 9 | 4 | 1 | $200.00 |

# Task Breakdown

Total Tasks: 21

| Task | Role | Hours | Priority |
| --- | --- | --- | --- |
| Design authentication flows | Role 1 | 8 | HIGH |
| Implement JWT authentication | Role 3 | 12 | HIGH |
| Test authentication flows | Role 6 | 6 | HIGH |
| Design product catalog | Role 1 | 12 | HIGH |
| Build product API | Role 3 | 16 | HIGH |
| Build product pages | Role 2 | 14 | HIGH |
| Test product catalog | Role 6 | 8 | HIGH |
| Design shopping cart | Role 1 | 8 | HIGH |
| Build cart API | Role 3 | 10 | HIGH |
| Build cart interface | Role 2 | 10 | HIGH |
| Test cart functionality | Role 6 | 6 | HIGH |
| Design payment flows | Role 1 | 10 | HIGH |
| Select payment provider | Role 10 | 4 | HIGH |
| Integrate payment gateway | Role 3 | 16 | HIGH |
| Build payment UI | Role 2 | 10 | HIGH |
| Implement payment security | Role 8 | 8 | HIGH |
| Test payment processing | Role 6 | 10 | HIGH |
| Set up cloud infrastructure | Role 7 | 8 | HIGH |
| Set up CI/CD pipeline | Role 7 | 8 | HIGH |
| Project planning and setup | Role 9 | 4 | HIGH |
| Define testing strategy | Role 6 | 4 | MEDIUM |

# Cost Estimation

| Scenario | Amount |
| --- | --- |
| Best Case (Min) | $7,680.00 |
| Expected | $9,600.00 |
| Worst Case (Max) | $11,520.00 |

## Cost by Role

| Role | Hours | Rate | Cost |
| --- | --- | --- | --- |
| Role 1 | 38 | $50/hr | $1,900.00 |
| Role 3 | 54 | $50/hr | $2,700.00 |
| Role 6 | 34 | $50/hr | $1,700.00 |
| Role 2 | 34 | $50/hr | $1,700.00 |
| Role 10 | 4 | $50/hr | $200.00 |
| Role 8 | 8 | $50/hr | $400.00 |
| Role 7 | 16 | $50/hr | $800.00 |
| Role 9 | 4 | $50/hr | $200.00 |

# Timeline & Critical Path

Start: 2026-09-22  |  End: 2026-10-15  |  Duration: 17 working days

## Milestones

| Milestone | Date | Description |
| --- | --- | --- |
| Project Start | 2026-09-22 | Kickoff |
| 50% Complete | 2026-10-03 | Mid-point |
| 100% Complete | 2026-10-15 | Launch |

# Risk Assessment

Total Risks: 5 | Risk Level: MEDIUM | Risk Score: 45.0

| Risk | Level | Impact | Mitigation |
| --- | --- | --- | --- |
| Technical Complexity | HIGH | MAJOR | Break down complex features |

## Recommendations

• Create risk register

• Weekly reviews

# MVP Recommendation

MVP should focus on 4 high-priority features. Remaining 0 features can be Phase 2.

• AUTHENTICATION — User authentication and account management

• PRODUCT_CATALOG — Product catalog and inventory management

• CART — Shopping cart functionality

• PAYMENT — Payment processing

# Technology Recommendations

| Frontend | Next.js 14 + TypeScript + Tailwind CSS |
| --- | --- |
| Backend | Python FastAPI + Pydantic v2 |
| Database | PostgreSQL 16 |
| Cache/Queue | Redis + Celery |
| Deployment | Docker + GitHub Actions |
| Auth | JWT + bcrypt/argon2 |
| Payments | Stripe / PayPal |

# Assumptions & Limitations

## Assumptions

• Scope remains stable

• Resources available

## Limitations

• Estimates based on similar projects

## Confidence Level

Overall confidence: 75%. Based on data quality, model performance, and project complexity.